# MUTO product pages: new buy box, and -2 becomes the main page

17 October 2026

The -2 page’s design (template muto-nad-45) becomes the main product page. The current main page’s template (muto-nad-performance) moves to -3, and -2 keeps its design. Both templates also have a new buy box.

That means 3 theme files to copy, template changes on 2 products, photos on 1 product and a Shopify Flow for the Black Friday pre-sale box.

# Before you start

- Files: MUTO_PDPs_buybox_live.zip, also in GitHub at shopify/pdp-45/ (repo drrichiebarclay-rgb/claude, branch claude/faq-page-shopify-redesign-hbqcg8).

- Copy to: the live theme, Clone Of Live | Buy Box Redesign [31-08] (ID 200736047451).

- Your edits are kept. Both templates were built from the live copies taken on the morning of 17 October, so your latest edits (such as the rating wording) are kept. If you’ve edited either template on live since then, tell me before copying and I’ll rebuild.

- Preview: both pages work on the 3M refill plan theme (ID 202682564955):

  - -2 design: https://muto.co/products/muto-nad-cellular-complex-2?preview_theme_id=202682564955

  - Main design (going to -3): https://muto.co/products/muto-nad-cellular-complex?preview_theme_id=202682564955

# Step 1: copy the 3 files, in this order

| File | What it is |
| --- | --- |
| sections/muto-crea-buy.liquid | The shared buy-box section. One addition: an optional Rating link setting that makes the star row a link. Pages that don’t fill it in are unchanged. |
| templates/product.muto-nad-45.json | The -2 design, which becomes the main page. |
| templates/product.muto-nad-performance.json | The current main page, which moves to -3, with the same new buy box. Everything below the buy box is unchanged. |

Copy the section first. A template that uses the new setting is rejected if the section doesn’t have it yet.

# Step 2: change product templates

Do this after step 1. In Shopify admin, go to Products → product → Theme template.

| URL | Product | Template now | Template after |
| --- | --- | --- | --- |
| /products/muto-nad-cellular-complex (main) | NAD+ Cellular Complex | muto-nad-performance | muto-nad-45 |
| /products/muto-nad-cellular-complex-2 | NAD+ Cellular Complex 2 | muto-nad-45 | muto-nad-45 (no change) |
| /products/muto-nad-cellular-complex-3 | NAD+ Cellular Complex 3 | muto-3 | muto-nad-performance |

Nothing is deleted. muto-3 stays in the theme unused, so -3 can be switched back in one click.

# Step 3: product photos

Every page takes its carousel from its own product’s Media, not from the template. So moving a template doesn’t move its photos.

- ☐ -3 needs photos. NAD+ Cellular Complex 3 has only 3 images (newmain.png, Frame_2147230140.png, Frame_2147230136.png). Copy the main product’s 10 images onto it, in the same order, so -3 looks like today’s main page.

- ☐ Main: optional reorder. The main product already has the same 10 images as -2, in a different order. To make the main page’s carousel match -2 exactly, reorder the main product’s Media to:

  - Frame_2147230150a

  - Frame_2147230150

  - Frame_2147230153

  - new_eifjwef

  - Frame_2147230151aaa

  - MUTO_-_76

  - Frame_2147230127

  - Frame_2147230152

  - Frame_2147230155

  - Frame_2147230136

- Don’t use Content → Files → Replace on these images. Several products share them, so a replace changes every product at once.

# What changed in the buy box (both templates)

- Title block:

  - Rating, now linked to the reviews (#ReviewsWidget).

  - MUTO, then “NAD+ Cellular Complex” on one line.

  - “Serving: 30-day supply (60 capsules), 2 a day”.

  - Descriptor: “Your daily NAD+ formula, made for adults over 35.”

  - One paragraph on what it is and what’s in it.

  - An “Ingredients + nutritional information” link that opens the ingredients fold.

- Benefits: six items in two columns. The trust pills are removed.

- “Choose your plan” with two expanding boxes. Quarterly is first and open on load, and clicking a box opens it.

  - Bar on top: “New customer offer, free welcome kit worth £77”.

  - Quarterly plan: Save 28% + free gifts. £150 with £210 struck through. “Billed £150 every 3 months · £1.67 a day”.

    - Ticks: kit worth £77, gifts in boxes 2 and 3 then creatine every box, cancel or pause anytime, 90-day money-back guarantee.

    - Kit tiles: Creatine, Socks, Jar, Bottle, Guide, Garmin entry.

    - Future gifts: box 2 Socks, Creatine and £10 credit; box 3 Creatine and expert chat; from box 4 Creatine every box.

  - Monthly plan: Save 14% + free gifts. £60 with £70 struck through. “Billed £60 every 4 weeks · £2 a day”.

    - Kit worth £62: Creatine, Socks, Jar, Guide, Garmin entry.

    - Future gifts: box 2 Bottle; box 3 Socks; box 4 Creatine and £10 credit; box 6 Creatine and expert chat.

- One-time purchase is its own row, then a button reading “Subscribe · £210 £150” or “Subscribe · £70 £60”. It follows the selected plan.

- Desktop gallery: the thumbnails sit in their own column to the left of the main image.

- “Over 40” is now “over 35” throughout the -2 design.

## How it’s built

- Template-only. The copy is in the buy section’s settings and blocks. The styling and a small script are in a Custom Liquid block called easy_read at the bottom of each template. On muto-nad-performance that block is new.

- The quarterly plan is shown. hidden_plans is now empty. Card prices come from Skio, currently £60 (1-month) and £150 (3-month).

- Gifts are tagged by plan. 1 = monthly and 2 = quarterly, in Skio’s order; empty means both plans. Only the Bottle is quarterly-only in the first box. The quarterly box shows first because of the page’s CSS and opens on load because of its script.

- Block limit. The section allows 50 blocks. muto-nad-performance uses 47 and muto-nad-45 uses 39. Remove a block before adding new ones to the performance template.

# Black Friday pre-sale box (both templates)

A dark box sits above the plan boxes. It runs from page load until 23:59 UK time on Wednesday 28 October, then hides itself.

- What it shows:

  - “BLACK FRIDAY PRE-SALE”.

  - “Extra 10% off the Quarterly plan, plus a free welcome kit worth £77”.

  - “£135 for your first box instead of £150. Code MUTO10 is applied automatically at checkout”.

  - A live countdown in days, hours, minutes and seconds.

  - “Pre-sale ends 23:59, Wednesday 28 October.”

  - “92 of 500 free welcome kits left at this price”, with a progress bar.

- How it’s built: template-only, in the same easy_read block. The source is shopify/pdp-45/artah/bf.js and bf.css. The end date, the code and the total of 500 are set at the top of bf.js.

- The code: the page calls /discount/MUTO10 when it loads, so Shopify applies the code at checkout. MUTO10 already exists: 10% off, applies to subscriptions and one-time purchases, once per customer. It works on both plans, even though the box only promotes the Quarterly plan.

## Welcome kits left

The number comes from a shop metafield, muto.bf_boxes_left. It’s set to 92, the real pre-Black Friday allocation. To edit it: Settings → Custom data → Shop → “Black Friday welcome kits left”. If it’s blank, the line is hidden.

## Set up: Shopify Flow to lower the count by 1 per new customer

- Flow → Create workflow → Trigger: Order created.

- Condition, all of:

  - the customer’s number of orders is equal to 1 (welcome kits only go out with first orders, so Skio renewals don’t count);

  - muto.bf_boxes_left is greater than 0.

- Action: Update shop metafield:

  - namespace muto, key bf_boxes_left, type Integer;

  - value = the current value minus 1, e.g. {{ … bf_boxes_left.value | minus: 1 }} using Flow’s variable picker for the shop metafield.

- Turn it on before the box goes live.

## Before launch

- ☐ In Discounts, give MUTO10 an end date of 28 Oct 2026, 23:59. Today it has none.

- ☐ Test orders on the Quarterly plan, the Monthly plan and one-time purchase. Check MUTO10 applies and the welcome-kit gifts still arrive. MUTO10 doesn’t combine with product discounts, so if the gifts use a product discount, one will cancel the other.

- ☐ Check the Flow: after one test order, the count drops from 92 to 91.

- ☐ When the count reaches 0: the free kit or the price must change, because the box says “at this price”. Tell Richie so the box can be updated.

# Notes

- ☐ Product titles in cart and checkout: -2 and -3 are titled “NAD+ Cellular Complex 2” and “NAD+ Cellular Complex 3”, and that title shows in the cart and order emails. Rename both to “NAD+ Cellular Complex” if they get traffic.

- ☐ -3 is Unlisted. It works by direct link but won’t appear in search or collections. That’s fine for ad traffic.

- Landing pages: MP1, MP2, MP3 and MP5 link to -2, and the others link to the main URL. After the switch, both URLs show the same design.

# Check after publishing

- Main URL:

  - Shows the -2 design: “made for adults over 35” and the six benefits.

  - Quarterly is open with “New customer offer, free welcome kit worth £77”, and the button reads “Subscribe · £210 £150”.

- Click Monthly. Its box opens and quarterly collapses. The gift tiles and future gifts change, and the button reads “Subscribe · £70 £60”.

- Add to cart on both plans and on one-time purchase. Each should land in the cart with the right plan and the welcome kit.

- Clicks: the star rating scrolls to the reviews, and “Ingredients + nutritional information” opens the ingredients fold.

- -2: same as the main URL.

- -3: the former main page’s content below the buy box, with its own photos once step 3 is done.

- On a phone: the plan boxes, gift tiles and button all fit the width.